June 7, 2019

Ms. Julie Sjorgen

Algoma Township

10531 Algoma Ave. NE

Rockford,  MI 49341

Algoma Township Board of Trustees, Algoma Township Planning Commission, and Planner,

Wolven Investments LLC appeared before the Planning Commission on July 19, 2016 and before the Board of Trustees on August 9, 2016 with an approval request on a Major Change to Site Condominium and approval on a Final Site Condominium Plan for the 43 North Phase II Development.  Both of these requests were approved by the respective bodies.

As the Township is aware there has been challenges of obtaining viable water sources for the homes in this area via wells.  Wolven Investments LLC has been working with Algoma Township, Plainfield Township, and City of Rockford on potential solutions to providing public water service to the second phase of the 43 North project.  As of yet a solution has not been identified, although Wolven Investments is hopeful that the Township may be able to work with the City of Rockford and Plainfield Township to provide temporary service until public water is brought to the southeast border of the property when Lam Farms is developed.  Another possible option may be if public water is brought through the Wellington Ridge development to solve the issue of PFOS in the wells.

Wolven Investments was granted a one year extension in 2017 and 2018 as the issues were being worked on.  Wolven Investments is seeking to obtain another one year extension to the approvals on this project through August 9th, 2020.

We appreciate any help that the Township can provide in terms of an extension and a potential negotiated solution on a temporary basis with City of Rockford and Plainfield Township.

Sincerely,

Dale Kraker

Wolven Investments LLC