Dale Kraker

Wolven Investments LLC

3115 Railway Dr.

Byron Center, MI 49315

November 23, 2015

Ms. Jacobs Stefanski

Senior Environmental Qualiity Analyst

MDEQ Water Resource Division

350Ottawa NW, Unit 10

Grand Rapids, MI 49503

Dear Ms. Jacobs Stefanski:

We apologize for the issues observed during your November 10, 2015 site inspection of the 43 North Condominium project in Rockford, Michigan.

We have worked with our underground contractor Dykstra Excavating to address the observed items by the corrective actions described per the attached letter.

Item #1:  The silt fence has been repaired in two locations at the West end of Lapham Court and they have removed the silt and added a second row of silt fence on the West side of Lapham Drive.  In addition they have placed a third row of silt fence and a sump uphill to drop out sediment.

Item #2:  Silt fence has been placed in the SouthWest corner of Lapham Court and Lapham Drive.

The entire construction site including these areas will continue to monitored by Dykstra Excavating until the site is stable and the NOC has been terminated.

If there are any further questions or concerns, please do not hesitate to let myself or our contractor know.  I can be reached at 616-450-9487 or dhkraker@aol.com.  Our contractor contact Jack Dykstra II at Dykstra Excavating can be reached at 616-453-4827.

Sincerely,

Dale Kraker

Wolven Investments LLC